## Slide 1: ASSET INTEGRITY MANAGEMENT
ROADMAP

## Slide 2: PROJECT ROADMAP
DETAILS ASSET INTEGRITY MANAGEMENT PROJECT ROADMAP

## Slide 3: PROJECT OVERVIEW
Provision of Torque and hot bolting services
Torque and Hot bolting
Training services
Provision of composite Wrap Repair
Engineering Design
Installation and repair services
Material Supply
Training services
Total QAQC Inspection and PMI Services
Material inspection/reporting
PMI services and reporting
Welding inspection/reporting
Torquing Inspection
Equipment Hiring and Operations
Lifting Equipment hiring & Operator
Material Supply
Training services

## Slide 4: PROJECT OVERVIEW
FUNG Operations
Supply of personnel
LUBE Oil Flushing
Supply lube oil flushing machine
Supply operators & technicians
Rig Condition Survey
Annual Rig Condition Survey
Reporting

## Slide 5: COMPOSITE WRAP SERVICES ROADMAP
LONG TERM PLAN
SHORT TERM PLAN
MPNU
  Deep Water
  JVO
Others (Total, BWO, Savannah, Newcross, etc.)
MAN POWER REQUIREMENT
5 Teams for JVO
2 Teams for ERHA
2 Teams for USAN
2 Standby Team
4-Man Project Admin/Mgt. Team
MPNU
  Deep Water
  JVO
Others (Total, BWO, Savannah, Newcross, etc.)
MAN POWER REQUIREMENT
3 Teams for JVO
1 Teams for ERHA
1 Standby Team
3-Man Project Admin/Mgt. Team

## Slide 6: COMPOSITE WRAP SERVICES ROADMAP
  Man Power Distribution
TEAM LEADS
  Ebuka Nwankwo
  Uko Okure
  Magnus Okoye
  Eno Erinyanga
SUPPORT LEADS
  Christopher Idung
  Clement Inam
LEADS-IN-TRAINING
  Stanley Maduka
  Eme Kingsley
  Douye Kalakai
PROJECT ADMIN/MANAGEMENT
  Jeremiah Ekarika
  Eyoh Effiong
  Graduate Trainee (Female)

## Slide 7: Training Requirement
Composite Wrap Repair Training
  Leads
  Installers
  Engineers (for design)
Field Installation Training
Project Management
Documentation and Reporting
Rope Access Training
  5 Persons (3 months)
  5 Persons (6 months)
  12 Persons (12 – 18 months)

## Slide 8: Material Management
  Bi-monthly material stock checks
  Set minimum stock level
  Come up with an estimated material requirement to exclusively manage the 5 years contract
  Expedite material shipping (warehouse material in country)
Equipment Management
  Assess current equipment availability and status
  Communicate report to management
  Develop budget for equipment to manage deficits
  Work with finance and procurement to close out

## Slide 9: New Product Diversification
Share NRI product catalogue with team for review.
Develop technical presentation and share with management.
Work with BCD to share new products with client reps.
Work out presentation for client who indicate interest.
Progress to make order for materials for warehousing, supply and use.

## Slide 10: TORQUE & HOT BOLTING SERVICES ROADMAP
LONG TERM
SHORT LONG
MPNU
  Deep Water
  JVO
Others
MAN POWER REQUIREMENT
4 Teams for JVO
1 Teams for ERHA
1 Teams for USAN
2 Standby Team
4-Man Project Admin/Mgt Team
MPNU
  Deep Water
  JVO
Others
MAN POWER REQUIREMENT
3 Teams for JVO
1 Teams for ERHA
1 Standby Team
3-Man Project Admin/mgt Team

## Slide 11: TORQUE & HOT BOLTING SERVICES ROADMAP
Man Power Distribution
Lead
  Ebuka Nwankwo
  Uko Okure
  Magnus Okoye
  Eno Erinyanga
  David Oku
  Eno Erinyanga
  Stanley Maduka
Support Lead
  Joseph Monday
  Douye Blessed
  Kufre Cletus
  Joseph Atabang
Operator
  Udeme Ekpenyong
  Mike Osharode
  Jeremiah Uche
Lead-In-Training
  Eme Kingsley
  Douye Kalakai
  Paul Okoro
Project Admin/Management
  Jeremiah Ekarika
  Eyoh Effiong
  Graduate Trainee (Female)

## Slide 12: Training Requirement
Torque and Hot bolting training
  Leads
  Operators
Field Execution training
Project Management
Documentation and Reporting
Basic equipment maintenance/repairs

## Slide 13: New Diversification
Equipment Management
  Assess current equipment availability and status
  Communicate report and plan to management
  Develop budget for equipment to manage deficits
  Work with finance and fix faulty and incomplete torque pumps
  Follow through with periodic equipment checks
  Torquing equipment hire
  Equipment maintenance/repair trainings
  Develop equipment hiring price list for review and approval

## Slide 14: TOTAL QAQC AND PMI SERVICES ROADMAP
LONG TERM
SHORT TERM
MPNU
  Lagos
  Port Harcourt
Others
MAN POWER REQUIREMENT
Use inhouse support personnel
Use qualified inspector (SSW)
MPNU
  Port Harcourt
  Lagos
Others
MAN POWER REQUIREMENT
Use inhouse support personnel
Use qualified inspector (SSW)
Equipment Management
  Assess current equipment availability and status
  Develop budget for equipment to manage deficits
  Work with finance and procurement to close out

## Slide 15
Training Requirement
Hands-on training on the use of available tools for QAQC inspections.
Training on QAQC reporting

## Slide 16: EQUIPMENT HIRING AND OPERATIONS ROADMAP
LONG TERM
SHORT TERM
MAN POWER REQUIREMENT
4 trained operators (1 operator on standby)
4 more riggers
MAN POWER REQUIREMENT
3 operators (crane, fork lift and self loader)
3 Riggers
EQUIPMENT AVAILABILITY/STATUS
SHORT TERM
Sales of auctioned self loader and 45T crane
Purchase of new self loader
LONG TERM
Purchase of 5T-7T fork lift, Low bed and self loader
Installation of LMI on 50T and 80T crane
Purchase of more lifting accessories (webbing slings, shackles, wire rope etc.)

## Slide 17: ASSET MAINTENANCE ROADMAP
DETAILS ASSET MAINTENANCE ROADMAP

## Slide 18: ASSET MAINTENANCE OVERVIEW
ASSET MAINTENANCE AND MANAGEMENT OVERVIEW
HEAVY DUTY
LIGHT VEHICLES
FACILITY MAINTENANCE
Electrical
Furniture and fittings
Plumbing
EQUIPMENT LIST/CATEGORIZATION/STATUS
Conduct asset inventory across Eket
Determine equipment status
Review maintenance strategy
EQUIPMENT MAINTENANCE
Develop equipment/vehicle maintenance and function test plan
Develop documentations for periodic preventive maintenance
Set up structure to manage, monitor and implement plan
Carry out awareness training for the maintenance team

## Slide 19: ASSET MAINTENANCE AND MANAGEMENT OVERVIEW
FACILITY MANAGEMENT
Development of facility walk-thru inspection check list
Prepare facility inspection report
Discuss with management critical challenges
Develop plan and budget to address challenges

## Slide 20: MAN POWER REQUIREMENT - KEY ROLES REQUIREMENT
Asset Maintenance Engineer
  Oversees the maintenance team
  Review, prioritize and manages maintenance work orders
  Coordinates daily maintenance activities
Automobile Technician
  Manages all automobile maintenance work orders
  Liaise with drivers & vendors on repairs beyond inhouse scope
  Verifies all automobile repairs handles by vendor
  Ensures all vehicle preventive maintenance are carried out as planned
  Partakes and ensure daily vehicles checks and reporting
Heavy Duty Technician
  Manages all heavy duty maintenance work orders
  Works with AME and procurement to fix issues as planned
  Ensures preventive maintenance are carried out as planned
  Liaise with vendors on work scope beyond inhouse capacity

## Slide 21: MAN POWER REQUIREMENT - KEY ROLES REQUIREMENT
Electrical Technician
  Handles all facility electrical issues
  Ensures adequate working of all electrical infrastructures at all times
  Work with AME and procurement to plan and close out pending work orders
  Assist in projects requiring electrical expertise
Operators Reporting and Documentation
  Handles all maintenance request and ensures they are logged
  Maintenance up to date documentations on maintenance activities
  Maintains expense logs for all maintenance work order

## Slide 22: KEY ROLES AND RESPONSIBLE PERSONS
Asset maintenance engineer
(To be employed) – critical
Automobile technician
Vendor
Sam Ubong
Heavy duty technician
Valentino Nurudeen
Sam Ubong
Electrical technician
Anietie jack
Unyime Udofia
Udeme Ekpenyong
Operators
Dominic Asuquo
Bolaji Adeleke
Sam Ubong
Reporting and documentation
Interns
Graduate trainee

## Slide 23: TRAINING REQUIREMENT
  Asset maintenance (preventive and predictive maintenance)
  Budget development
  Documentation and Reporting
  Equipment operations